## Slide 1: Final Project- SNHU Travel
Clifton Brann October 2024
For CS 250

## Slide 2
The Agile Manifesto
The Roles on a Scrum team
The Phases of an Agile Sprint
The Waterfall Model
Agile Approach to Software Design and Engineering

## Slide 3
Principle One: Individuals and interactions over processes and tools.1 Which means it is important to focus on people and communication over the proper way to do something.
Principle Two: Working software over comprehensive documentation.1 Which means that the focus should be on completing viable software and less about documenting every single line of code.
Principle Three: Customer collaboration over contract negotiation.1 Which means the customer is involved and vested in the project, and can affect the changes they need and want as the needs and wants appear.
Principle Four: Responding to change over following a plan.1 This means that change is part of the process and is expected, so it can be integrated instead of added as an afterthought.
The Four Pillars of the Agile Manifesto

## Slide 4
Scrum Master: This is the servant-leader of the Scrum team. The Scrum Master is responsible for arranging Scrum Events and Artifacts. They are also responsible for educating the team about how the Agile process works and how team members should engage with the process and each other. They are also a coach and mentor to the other team members.
The Product Owner maintains the Product Backlog. This is a team member whose responsibility is to work with the client to find the client’s needs, wants, and desires, and communicate them clearly to the team.
The Developer is a team member who is responsible to produce the parts of the product that create value.
The Tester is a team member who is responsible to test the new product to make sure it functions as required and expected.
Roles on a Scrum Team

## Slide 5
Phase One: Initiation, this is when a map to goals, deliverables, and objectives is laid out. The team will also identify all stakeholders, assign team roles and begin forming a Product Backlog though Epics.3
Phase Two: Planning and Estimation, The team breaks down an Epic into a series of smaller User Stories, each of which will only contain one function.3 These User Stories are what is used to estimate time needed for completion and when the particular Story will be addressed by the team.
Phase Three: Implementation, the part of the work cycle when the actual work is done.3 During this phase, the User Stories that were selected are worked on, to completion as agreed to by the team.
Phase Four: Review and Retrospective,During the Review section the team meets with stakeholders to show what they were able to accomplish and its functionality.3
The Five Phases of an Agile Sprint

## Slide 6
Phase Four: (Continued) In the Retrospective part of this phase the team meets and discusses what went well and what did not go so well during the Sprint.3 This gives the Scrum Master input to refine the process or educate the team members to make the process more effective, and the team more efficient.
Phase Five: Product Release, the product the team has been working on is released to the stakeholders.3

## Slide 7
The Waterfall Methodology uses six phases, and proceeds in a linear fashion. Once a phase is complete, there is no opportunity to go back or make changes to previous phase.
Phase One: Requirements4 are discovered and refined.
Phase Two: Design4, the Product is completely designed based on the requirements.
Phase Three: Implementation4, the product is created or manufactured.
Phase Four: Testing4, the product is tested to be certain it conforms to the requirements.
Phase Five: Deployment4, the product is deployed to the market.
Phase Six: Maintenance4, any additions, improvements, or changes are made to the product on an ongoing basis.
The Waterfall Methodology

## Slide 8
The Agile method is planned to be a short iterative process of 1 to 4 weeks, versus the Waterfall method that seeks to plan the whole project out in one large piece.
The Agile method is able to accept and implement significant changes within a short period of time due to its adaptive nature, where the Waterfall method requires significant replanning to adapt to changes.
The Waterfall method requires all questions to be answered at the beginning of the process, for planning purposes, where the Agile process allows for new questions to be asked and answered as they are discovered.
The Waterfall method is rigid and linear, where the Agile process is reactive and adaptable to changes in the needs of the project.
The Waterfall method has a top down management structure, where the Agile method the project is self managed by the team doing the work.
The Waterfall method promotes documentation over progress, where the Agile process is more focused on producing a better product sooner.
The Waterfall method produces a working product at the end of the project, where the Agile method produces working parts of a product every Sprint or iteration.
Differences between the Agile and Waterfall Methods

## Slide 9
What if we had utilized the Waterfall method of management in the SNHU Travel project? What would have been different?
The first problem that comes to mind is the change in format from a list of web pages to a slideshow of web pages. In a Waterfall approach that kind of change would have either had to been addressed by restarting/ replanning the entire project or waiting until the maintenance phase of the process to address that particular facet of the stakeholder’s desire.
There was also the change from luxury vacations to health and wellness destinations, again this would have necessitated significant changes to the coding in a Waterfall approach, but these changes where easily adapted and integrated by use of the Agile approach.
What if we….?

## Slide 10
How much is known about the project? Are all the facts and requirements about the project known? If everything is known about the project, then a Waterfall method would be appropriate, but if there are some unknowns about the requirements an Agile approach would be a better choice.
What is the timeline of the project, is it needed sooner or later? If the product is needed sooner, the Agile approach is more appropriate than a Waterfall methodology.
Do you expect significant changes in the requirements of the project, as the project moves forward? Then the Agile approach would be better than a Waterfall approach.
Does the project involve new or evolving technology? If it does, then an Agile approach will probably be better able to meet the challenges the changing technology may bring.
Which approach should I to use?

## Slide 11
When should I use an Agile approach to software development? When there is uncertainty around all the requirements which will require further refinement.
Why should I use an Agile approach? Because it will produce a working product with every iteration, and be reactive to changes as the requirements are exchanged or refined.
How should I use Agile to accomplish my goals? By using as much or as little of the Agile framework as is necessary to accomplish the goals and fit with company culture.
Conclusions

## Slide 12
References
1. Scrum Alliance. (n.d.). The Key Values and Principles of the Agile Manifesto. Resources.scrumalliance.org.
    https://resources.scrumalliance.org/Article/key-values-principles-agile-manifesto
2. Scrum Alliance. (n.d.). The Scrum Team Roles and Accountabilities. Resources.scrumalliance.org.
    https://resources.scrumalliance.org/Article/scrum-team
3. Donato, H. (2023, January 3). What Are The Phases Of Scrum? Www.workamajig.com.
    https://www.workamajig.com/blog/scrum-methodology-guide/scrum-phases
4. Motion blog. (2023, January 27). Understanding the Waterfall Methodology: A Sequential Approach to Project Management. Www.usemotion.com.
    https://www.usemotion.com/blog/waterfall-methodology